**Phase 1 (Approx. 2–3 weeks)**

**Focus:** Foundational “Public Release” Requirements

1. **Multiple File Upload (Minimal Version)**
   * If you only need the ability for users to upload a few additional files (nonmandatory) in, say, the FRA application type, this is ~2–3 days.
2. **Application ID Fixes**
   * Update the logic for ID generation so that it includes correct and complete company info.
   * Enable *basic* admin ability to adjust IDs or fix mismatches.
3. **Core Admin Traceability (If Critical)**
   * Record creation dates and status changes for an application.
   * Provide an “audit trail” or timeline on the admin side so that you can see how each application evolved.

**Decision Point:** If these elements are urgent for public release, do them first. Contractor features can remain minimal or be delayed.

**Phase 2 (Approx. 2–3 weeks)**

**Focus:** Enhanced Document Management & Other Key Public Features

1. **Full Multiple File Upload / Document Repository**
   * If you decide to expand from the minimal version, complete the 2–3 week portion here.
   * This includes the global vs. local templates, the “Pre-Activity” / “Post-Activity” tab logic, and a more robust set of uploading rules.
2. **Profile Changes & Registration Tweaks (Non-Contractor)**
   * For example, showing “How did you hear about us?” or any smaller adjustments to user profiles needed for a smoother public experience.

**Phase 3 (Approx. 2–4 weeks)**

**Focus:** Contractor Functionality (If/When You’re Ready)

1. **Basic Contractor Registration**
   * Add “contractor” checkbox, tooltip for Individual vs. Account Owner, additional registration step, welcome page, etc.
   * (If you decide to go ahead with at least the “public-facing registration,” this will take the ~1–2 weeks Kate estimated if started promptly.)
2. **Optional:** Public “List of Contractors”
   * If you opt for the approach of letting contractors register and making them publicly viewable.
   * This might require additional planning to define what data is shown and how it’s filtered.
3. **Contractor – Account Owner / Individual**
   * Assigning users to applications, managing access, assigning permissions, etc.
   * This is more advanced functionality that can be slotted after the essential public release items.

**Phase 4 (Approx. 2–3 weeks)**

**Focus:** Remaining Internal/Advanced Items

1. **Enerva Admin Panel Enhancements**
   * More comprehensive “Contractor Page” in admin if required.
   * Full user management (beyond ID fixes), facilities management, module assignment, advanced editing, etc.
2. **Application Functionality Improvements**
   * More refined status changes, new application type tabs (SEM, EEA, EMIS, CR), deeper logic for starting new applications.
3. **Customer Functionality**
   * E.g., having account owners assign contractors, advanced features for “Customer – account owners” or other roles.